MISSION.md

Auto-Insight — AutoML Platform

Agentic Development Plan for Claude Code

| Field | Value |
| --- | --- |
| Project | Auto-Insight AutoML Platform |
| Stack | Next.js · FastAPI · TensorFlow 2.18+ · OpenAI API |
| UI Tool | Google Stitch (Analysis Workspace) |
| Agent | Claude Code |
| Sprints | 4 sprints · ~2 weeks each |
| Primary Constraint | All data ops inside tf.data graph after schema sniff |

# Mission Statement

Auto-Insight is an automated EDA and Model Recommendation platform. A user uploads a CSV or JSON file and receives:

- A streaming EDA profile — statistics, distributions, correlations — computed without loading the full file into RAM

- An OpenAI-enriched narrative summary of data quality and patterns

- A ranked list of TensorFlow/Keras model recommendations tailored to the dataset's feature types and target column

Core constraint (non-negotiable):

Pandas is used only once for dtype/schema detection. Every subsequent data operation — preprocessing, profiling, and serving to the recommendation engine — must execute inside the TensorFlow computation graph via tf.data.Dataset.

# Architecture Overview

| Layer | Technology | Responsibility |
| --- | --- | --- |
| UI | Next.js + Stitch | File upload, data-grid preview, chart widgets, SSE progress bar, Model Roadmap card |
| Streaming | FastAPI | Receive file · Pandas schema sniff (only here) · build tf.data pipeline · return dataset_id |
| Preprocessing | tf.data graph | StringLookup (categoricals) · Normalization (numerics) · tf.where for nulls · shuffle + prefetch(AUTOTUNE) |
| Profiler | tf.data + tf.linalg | Single-pass Welford stats · HyperLogLog cardinality · correlation matrix — no RAM full load |
| Advisor | Rule engine + OpenAI | Inspect element_spec · rule-based model selection · OpenAI enriches rationale + Keras snippet |

## FastAPI ↔ tf.data Interface

The dataset is persisted as TFRecord on disk after Sprint 1. Every downstream route accepts a dataset_id string, reconstructs the pipeline from the saved spec JSON, and operates entirely through tf.data iterators. No TensorFlow tensor is held in server memory between requests.

## Key Architectural Decisions

- No Pandas after schema sniff — prevents memory spikes on large files

- TFRecord-on-disk persistence — stateless FastAPI workers, easy horizontal scaling

- SSE (Server-Sent Events) over WebSocket — simpler, one-directional progress streaming

- OpenAI call isolated to advisor.py — easy to swap model or mock in tests

- Stitch workspace reads DataProfile JSON — decoupled from backend pipeline internals

# Sprint Overview

| Sprint | Name | Goal | Weeks | Done When |
| --- | --- | --- | --- | --- |
| S1 | The Pipeline | tf.data ingestion layer | 1–2 | CSV upload → dataset_id; element_spec correct; nulls return fallback |
| S2 | The Profiler | Streaming analytics, no full load | 3–4 | Profile computed in 1 pass; RAM < 2× file size; SSE streams to UI |
| S3 | The Architect | Model recommendation engine | 5–6 | ≥1 ranked ModelRoadmap with Keras snippet returned per upload |
| S4 | The Vibe | Stitch UI + E2E tests | 7–8 | Playwright E2E green; RAM ≤ 512 MB on 50 MB fixture |

# Sprint Details

Sprint 1 — The Pipeline tf.data ingestion layer · Weeks 1–2

## Goal

A CSV or JSON file uploaded to POST /api/upload returns a dataset_id. A tf.data.Dataset can be fully reconstructed from disk with the correct element_spec, including normalized numerics, encoded categoricals, and null-safe defaults.

## Claude Code Tasks

### Task 1.1 — FastAPI upload endpoint

- Accept multipart/form-data file upload

- Save to temp path; run Pandas once to extract column names and dtypes

- Serialize schema to spec.json alongside the file

- Return { dataset_id, schema } — do not retain Pandas DataFrame after this point

Claude Code prompt:

claude "Create api/routes_upload.py. Accept POST /api/upload multipart file.

1. Save file to /tmp/{uuid}/raw.csv

2. Use Pandas read_csv(nrows=0) to get column names + dtypes only.

3. Write schema to /tmp/{uuid}/spec.json.

4. Delete the DataFrame immediately after.

5. Return { dataset_id: uuid, schema: dict }."

### Task 1.2 — tf.data pipeline builder

- Consume spec.json and raw CSV path; build tf.data.TextLineDataset

- Parse CSV rows inside .map() — no full in-memory load

- Numeric columns: adapt and apply tf.keras.layers.Normalization

- Categorical columns: adapt and apply tf.keras.layers.StringLookup(output_mode='int')

- Handle missing values: tf.where(tf.math.is_nan(t), tf.zeros_like(t), t) inside .map()

- Return dataset.shuffle(4096).prefetch(tf.data.AUTOTUNE)

- Serialize element_spec to spec.json for downstream reconstruction

Claude Code prompt:

claude "Create pipeline/ingest.py.

Function: build_dataset(csv_path: str, schema: dict) -> tf.data.Dataset

- Use tf.data.TextLineDataset; parse rows with tf.io.decode_csv inside .map()

- Apply StringLookup on categorical cols, Normalization on numeric cols

- Handle NaN with tf.where inside .map() — no Pandas

- Return dataset.shuffle(4096).prefetch(tf.data.AUTOTUNE)

- Save element_spec as JSON alongside the TFRecord."

### Task 1.3 — TFRecord persistence

- Serialize the preprocessed dataset to TFRecord format on disk

- Write a loader function: load_dataset(dataset_id) → tf.data.Dataset

- Validate reconstructed element_spec matches original

Claude Code prompt:

claude "Add pipeline/store.py.

save_dataset(dataset, path) — serialize to TFRecord

load_dataset(dataset_id) — reconstruct from TFRecord + spec.json

Validate: assert loaded.element_spec == saved.element_spec"

## Acceptance Criteria — Sprint 1

| Check | Pass Condition |
| --- | --- |
| Upload endpoint | POST /api/upload returns 200 with { dataset_id, schema } |
| Null handling | Column with 20% NaN returns zeros, not NaN, in first batch |
| Categorical encoding | String column maps to int tensor; unknown token maps to index 0 |
| Memory | Server RAM does not spike beyond 200 MB for a 20 MB CSV |
| Reconstruction | load_dataset(id).element_spec == original element_spec |

Sprint 2 — The Profiler Streaming analytics, no full load · Weeks 3–4

## Goal

GET /api/profile/{id} returns a DataProfile JSON streamed over SSE. Statistics are computed in a single pass over the tf.data stream. No Pandas, no sklearn. OpenAI enriches the output with a narrative insight.

## Claude Code Tasks

### Task 2.1 — Welford streaming statistics

- Iterate the dataset once with a custom tf.Variable accumulator

- Compute per-feature: running mean, variance (Welford's method), min, max, null count

- Compute approximate cardinality for categorical features using HyperLogLog (pure TF bitwise ops)

- Output: FeatureStat dataclass per column

Claude Code prompt:

claude "Create pipeline/profiler.py.

Function: profile_dataset(dataset_id) -> DataProfile

- Single tf.data iteration using for batch in ds

- Welford update per numeric feature (mean, variance)

- tf.math.is_nan accumulator for null counts

- HyperLogLog cardinality approx for categorical features (pure TF)

- Return DataProfile pydantic model with list[FeatureStat]"

### Task 2.2 — Correlation matrix

- Collect numeric tensors across batches; compute correlation via tf.linalg.matmul

- Output symmetric matrix JSON; flag high-correlation pairs (|r| > 0.85)

Claude Code prompt:

claude "Add correlation_matrix(dataset_id) to profiler.py.

- Accumulate numeric cols per batch into running sums for Pearson r

- Use tf.linalg — no numpy or scipy

- Flag pairs with |r| > 0.85 as high_correlation: true in output"

### Task 2.3 — SSE streaming endpoint

- FastAPI endpoint yields progress events: { stage, pct, message }

- Stages: loading (5%), preprocessing (20%), stats (70%), llm_insight (95%), done (100%)

- OpenAI call: POST feature_summary JSON → narrative paragraph

- Final event includes complete DataProfile + narrative

Claude Code prompt:

claude "Create api/routes_profile.py.

GET /api/profile/{dataset_id} returns EventSourceResponse.

Yield progress events at each stage as JSON-encoded strings.

After stats complete, call OpenAI with feature_summary to get narrative.

Final event: { type: done, data: DataProfile + narrative }"

## DataProfile Pydantic Model

class FeatureStat(BaseModel):

name: str

dtype: str            # numeric | categorical

mean: float | None

variance: float | None

min_val: float | None

max_val: float | None

null_count: int

null_pct: float

cardinality: int | None   # categoricals only

high_correlation: list[str]  # feature names with |r|>0.85

class DataProfile(BaseModel):

dataset_id: str

row_count: int

feature_count: int

features: list[FeatureStat]

correlation_matrix: dict

narrative: str            # OpenAI-generated

computed_at: datetime

## Acceptance Criteria — Sprint 2

| Check | Pass Condition |
| --- | --- |
| Single pass | Profiler iterates dataset exactly once (assert via mock iterator) |
| Welford accuracy | Mean and variance within 0.1% of numpy ground truth on fixture CSV |
| Memory | RAM < 2× file size throughout profile computation |
| SSE events | Client receives ≥5 progress events before final done event |
| OpenAI | narrative field is non-empty string ≥ 50 characters |

Sprint 3 — The Architect Model recommendation engine · Weeks 5–6

## Goal

POST /api/recommend returns a ranked list of ModelRoadmap objects. Logic is driven by dataset.element_spec inspection. OpenAI enriches each recommendation with rationale and a ready-to-run Keras code snippet.

## Rule Engine Logic

| Condition (from element_spec) | Recommended Model | Keras Architecture |
| --- | --- | --- |
| All numeric features, float target | Dense regression | Input → Dense(128,relu) → Dense(64,relu) → Dense(1,linear) |
| All numeric, binary target | Dense classifier | Input → Dense(128,relu) → Dense(1,sigmoid) |
| All numeric, multiclass target | Dense softmax | Input → Dense(128,relu) → Dense(n_classes,softmax) |
| High-cardinality categoricals (>50) | Embedding + DNN | Embedding → Flatten → Dense(128,relu) → output |
| Mixed numeric + categorical | Wide and Deep | Wide: linear · Deep: Embedding+Dense |
| Time-ordered index detected | LSTM / 1D Conv | LSTM(64) → Dense(32) → output |

## Claude Code Tasks

### Task 3.1 — element_spec inspector

- Parse dataset.element_spec into a FeatureMap: {name, tf_dtype, role, cardinality}

- Detect target column from spec metadata or user hint in request body

- Classify target type: binary, multiclass, regression

Claude Code prompt:

claude "Create pipeline/advisor.py.

Function: inspect_spec(element_spec, target_col) -> FeatureMap

- Parse tf.TensorSpec dtypes into: numeric | categorical | target

- Detect target type: binary (2 unique), multiclass (<=20), regression (float)

- Return FeatureMap dataclass"

### Task 3.2 — recommendation rule engine

- Match FeatureMap against rule table (see above) to produce 1–3 ranked candidates

- Include confidence score (0.0–1.0) per candidate

- Build ModelRoadmap pydantic model per candidate

Claude Code prompt:

claude "Add recommend(feature_map: FeatureMap) -> list[ModelRoadmap] to advisor.py.

- Apply rule engine in order of precedence (see spec)

- Return top 3 ranked by confidence

- Each ModelRoadmap: model_type, architecture_summary, confidence, keras_layers[]"

### Task 3.3 — OpenAI enrichment

- POST feature_map + top recommendation to OpenAI chat completions

- Request: rationale paragraph + complete Keras model code block

- Inject returned fields into ModelRoadmap.rationale and ModelRoadmap.keras_snippet

Claude Code prompt:

claude "Add enrich_with_openai(roadmaps: list[ModelRoadmap], feature_map) to advisor.py.

- Call OpenAI with system prompt: You are a TensorFlow model architect.

- Include feature_map JSON in user message.

- Request JSON response: { rationale: str, keras_snippet: str }

- Inject into roadmaps[0]; return full list"

## ModelRoadmap Pydantic Model

class ModelRoadmap(BaseModel):

rank: int                        # 1 = top recommendation

model_type: str                  # e.g. Wide and Deep

architecture_summary: str        # one-line description

keras_layers: list[str]          # layer names in order

confidence: float                # 0.0 – 1.0

rationale: str                   # OpenAI-generated (rank 1 only)

keras_snippet: str               # runnable Keras code (rank 1 only)

target_type: str                 # binary | multiclass | regression

## Acceptance Criteria — Sprint 3

| Check | Pass Condition |
| --- | --- |
| Rule engine coverage | All 6 rule conditions covered by unit tests with fixture specs |
| Ranking | Response always returns 1–3 ModelRoadmap objects ordered by confidence desc |
| OpenAI | keras_snippet is valid Python (ast.parse passes) |
| Latency | Recommendation endpoint responds in < 4s including OpenAI call |
| Fallback | If OpenAI call fails, roadmaps are still returned without rationale |

Sprint 4 — The Vibe Stitch UI + E2E integration tests · Weeks 7–8

## Goal

Finalize the Stitch Analysis Workspace. Wire SSE progress events to the Next.js frontend. All Playwright E2E tests pass. Server RAM stays below 512 MB on a 50 MB fixture CSV.

## Claude Code Tasks

### Task 4.1 — Next.js SSE integration

- Connect EventSource to GET /api/profile/{id}

- Map progress events to Stitch progress bar: { stage, pct, message }

- On done event: populate DataGrid, chart widgets, and Model Roadmap card

Claude Code prompt:

claude "Create frontend/hooks/useProfile.ts.

- Open EventSource to /api/profile/{datasetId}

- Parse incoming JSON events: { stage, pct, message, data? }

- Expose: { progress, profile, status } to consumer",

- On error: set status=error, expose error message"

### Task 4.2 — Stitch Analysis Workspace

- DataGrid component: paginated preview of first 200 rows from /api/preview/{id}

- Profile charts: histogram per numeric feature, null heatmap, correlation colour matrix

- Model Roadmap card: ranked recommendations, expandable Keras code snippet

- Upload dropzone with file-type and size validation (≤ 100 MB)

Claude Code prompt:

claude "Create frontend/app/workspace/page.tsx.

Sections: UploadDropzone | ProgressBar | DataGrid | ProfileCharts | RoadmapCard

- UploadDropzone: drag-drop, accepts .csv and .json, max 100 MB

- ProgressBar: driven by useProfile hook, shows stage label + pct

- DataGrid: first 200 rows, sortable columns, null cells highlighted amber

- ProfileCharts: histogram (Recharts), null heatmap, correlation matrix

- RoadmapCard: top 3 models, expandable Keras snippet with copy button"

### Task 4.3 — pytest test suite

- Fixtures: small CSV (1K rows), medium CSV (100K rows), all-null column, categoricals-only

- Unit tests: ingest.py, profiler.py, advisor.py — mock tf.data where appropriate

- Integration tests: full pipeline from CSV path → DataProfile, assert field types

- Memory test: tracemalloc on 50 MB fixture, assert peak < 512 MB

Claude Code prompt:

claude "Create tests/test_pipeline.py.

- Fixtures in conftest.py: small_csv, medium_csv, all_null_col_csv, cat_only_csv

- Test ingest.py: element_spec matches schema, null col → zeros, cat → int tensor

- Test profiler.py: single-pass assertion (patch iterator), Welford accuracy

- Test advisor.py: rule engine covers all 6 conditions

- Memory test: tracemalloc on medium_csv, assert peak_mb < 512"

### Task 4.4 — Playwright E2E

- Happy path: upload fixture CSV → profile streams → roadmap card renders

- Assert progress bar reaches 100% before card appears

- Assert at least one ModelRoadmap card visible with non-empty keras_snippet

- Assert DataGrid shows ≥ 5 rows

Claude Code prompt:

claude "Create tests/e2e.spec.ts with Playwright.

Test: upload fixture.csv, wait for progress bar to reach 100%.

Assert: data-testid=roadmap-card visible, keras-snippet non-empty.

Assert: data-grid has >= 5 rows.

Assert: no console errors during flow."

## Acceptance Criteria — Sprint 4

| Check | Pass Condition |
| --- | --- |
| Playwright E2E | All tests green on CI (GitHub Actions) |
| Memory load test | Peak RAM ≤ 512 MB on 50 MB CSV, measured with tracemalloc |
| SSE progress bar | Reaches 100% before roadmap card appears; no stuck states |
| DataGrid | First 200 rows render; null cells visually distinct |
| Keras snippet | Copy button copies to clipboard; snippet passes ast.parse |
| Error state | Corrupt CSV shows user-facing error message, no 500 unhandled |

# Project File Tree

auto-insight/

├── backend/

│   ├── pipeline/

│   │   ├── ingest.py          # tf.data.TextLineDataset builder (S1)

│   │   ├── preprocess.py      # StringLookup + Normalization layers (S1)

│   │   ├── store.py           # TFRecord save/load (S1)

│   │   ├── profiler.py        # Welford pass, HyperLogLog, correlation (S2)

│   │   └── advisor.py         # element_spec → ModelRoadmap[] (S3)

│   ├── api/

│   │   ├── routes_upload.py   # POST /api/upload (S1)

│   │   ├── routes_profile.py  # GET /api/profile/{id} SSE (S2)

│   │   ├── routes_recommend.py# POST /api/recommend (S3)

│   │   └── routes_preview.py  # GET /api/preview/{id} first 200 rows (S4)

│   ├── models/

│   │   ├── schema.py          # DataSchema pydantic

│   │   ├── profile.py         # DataProfile, FeatureStat pydantic

│   │   └── roadmap.py         # ModelRoadmap pydantic

│   ├── main.py                # FastAPI app entry

│   └── requirements.txt       # tensorflow>=2.18, fastapi, openai, pydantic

├── frontend/

│   ├── app/

│   │   └── workspace/

│   │       └── page.tsx       # Analysis Workspace (S4)

│   ├── components/

│   │   ├── UploadDropzone.tsx

│   │   ├── ProgressBar.tsx

│   │   ├── DataGrid.tsx

│   │   ├── ProfileCharts.tsx

│   │   └── RoadmapCard.tsx

│   └── hooks/

│       └── useProfile.ts      # SSE hook (S4)

├── tests/

│   ├── conftest.py            # CSV fixtures

│   ├── test_pipeline.py       # pytest unit + integration (S4)

│   └── e2e.spec.ts            # Playwright happy path (S4)

├── .github/workflows/ci.yml   # pytest + Playwright on push

└── MISSION.md                 # This document

# Non-Negotiable Constraints

| Rule | Enforcement |
| --- | --- |
| Pandas: schema sniff only | Grep CI step fails on 'import pandas' outside ingest.py |
| All data ops in tf.data graph | Profiler and advisor must not import numpy for batch ops |
| TFRecord disk persistence | No in-memory Dataset objects passed between API requests |
| Missing values in-graph | tf.where in .map() — no dropna, no fillna outside Pandas sniff |
| Memory budget | tracemalloc test in CI; fail if peak > 512 MB on 50 MB fixture |
| OpenAI optional | All endpoints work if OPENAI_API_KEY is unset (narrative field = null) |

# Claude Code Quick Reference

Run these commands from the project root to bootstrap each sprint:

## Sprint 1

# Install backend deps

pip install tensorflow>=2.18 fastapi uvicorn openai pydantic

# Scaffold pipeline package

claude "Create backend/pipeline/__init__.py and backend/pipeline/ingest.py

with build_dataset(csv_path, schema) following the spec in MISSION.md.

Include type hints and basic logging."

# Scaffold upload route

claude "Create backend/api/routes_upload.py POST /api/upload following MISSION.md."

## Sprint 2

# Welford profiler

claude "Create pipeline/profiler.py. profile_dataset(dataset_id) -> DataProfile.

Single pass, Welford, HyperLogLog, tf.linalg correlation. See MISSION.md."

# SSE endpoint

claude "Create api/routes_profile.py SSE endpoint. See MISSION.md task 2.3."

## Sprint 3

# Advisor

claude "Create pipeline/advisor.py. inspect_spec + recommend + enrich_with_openai.

Rule engine from MISSION.md table. OpenAI for rank-1 rationale + snippet."

# Recommend route

claude "Create api/routes_recommend.py POST /api/recommend. See MISSION.md."

## Sprint 4

# Frontend hook + workspace

claude "Create frontend/hooks/useProfile.ts and app/workspace/page.tsx.

Wire SSE, render DataGrid + ProfileCharts + RoadmapCard. See MISSION.md."

# Tests

claude "Create tests/conftest.py fixtures and tests/test_pipeline.py.

Cover all acceptance criteria in MISSION.md sprint 4."

# Run

pytest tests/ -v

npx playwright test

— End of MISSION.md —